# 2.  Project Aims

The aims outline, in general terms, what we want SavePlate to do. They're the larger picture objectives of the project as opposed to its specific features.

- To assist the Nepali families to minimise food wastage by providing them a simple, practical tool in the management of existing food resources in their households

- To help people keep track of their food and remind them before things run out, they will end up buying carefully and saving money.

- To foster sharing of food within the communities by providing a convenient way for households to share food that they have in excess.

- In order to empower the user to understand his own behaviour through simple report and see how much he has saved and how he should get better in the future.

- To keep user’s personal information safe by including proper login security such as two-factor authentication.

- To use the knowledge gained in software engineering related to planning and iterative development to produce a well-documented and organized project.

# 3.  Project Objectives

The goals are specific measurable things that the completed application would be able to accomplish. Each can can be checked and tested after the system is constructed.

- Create a secure registration process that allows users to set their privacy preferences – tested by ensuring valid registrations are accepted but invalid registrations (e.g. re-entering a valid email address or wrong code) are not accepted.

- Test and implement an inventory function that allows the user to add, edit, delete and categorize food items, and record their expiry dates, with each of these functions successfully saving and expiry dates being handled appropriately.

- Implement a donation functionality that allows users to begin a donation from an inventory item, and provide a list of pickup details for the item so it becomes a public donation, and test from beginning to end, from item listing to the other user picking it up.

- Create an analytics dashboard that displays the user's saved and donated food, showing through charts the values which can be filtered by week, month or category and can be confirmed by ensuring that the values are updated correctly.

- Establish an easy-to-use notification system to remind users of items about to expire, donation updates and meal reminders, and test to ensure each type is made and shown.

- Create weekly meal planner from a list of foods they have in the refrigerator or freezer and recommend recipes based on what is expiring soon; test this by checking that the meal plan saves, and the number of items reserved is correct.

## 5.2  Milestones and Deliverables

The following are the key points in Task 1. All need to be complete before progressing to the next stage.

| Milestone | What It Means | Date |
| --- | --- | --- |
| M1 — Drafting done | Sections 1 to 4 written and shared on GitHub | 2 Jun 2026 |
| M2 — Schedule done | WBS and Gantt chart finished | 8 Jun 2026 |
| M3 — Technical and risk done | Section 6 tables and Section 7 risks complete | 9 Jun 2026 |
| M4 — Review done | Document reviewed, formatted, and checked for similarity | 10 Jun 2026 |
| M5 — Submission | Final document submitted to Turnitin | 12 Jun 2026 |

## 6.1  Development Platform

| Purpose | Tool | Why We Chose It |
| --- | --- | --- |
| Diagrams | draw.io | Free, easy to use for use case and ER diagrams |
| Documentation | Microsoft Word | Standard tool for writing the report |
| UI design | Figma | Good for wireframes and free for students |
| Project planning | GanttProject | Free tool for WBS and Gantt chart |
| Version control | GitHub | Lets the three of us work together and track changes |
| Front end | React, HTML, CSS | Popular and well-supported for web apps |
| Back end | Node.js, Express | Works well with React and is free |
| Database | MySQL | Reliable and free relational database |
| Code editor | Visual Studio Code | Free, lightweight, and widely used |

# 7.  Risk Management Plan

All projects will have their dangers and ours is no exception. We have provided a list below of the main risks that we anticipate, how likely they are to happen, how serious they would be if they did occur and our actions to address them.

| Risk | Likelihood | Impact | How We Will Handle It |
| --- | --- | --- | --- |
| Scope creep — adding features we did not plan for | Medium | High | Do not go off-piste from what was agreed in Section 4 and check it each week. Leave extra ideas for a future version. |
| Unequal work between members | Medium | High | Clear tasks at the WBS level; track these through commits on GitHub. If this can't be done, please consult the lecturer. |
| Not knowing the tools well enough | High | High | Practice React, Node and MySQL in the first week using online tutorials/exemplars and peer learning. |
| Load-shedding and weak internet | High | Medium | Use the offline mode in the case of a problem and push to GitHub when it is restored. Make sure you have some backup data in Google Drive, as well as mobile data. |
| Losing work or Git conflicts | Medium | High | Commit plenty of times and use separate branches. If they do not work out, roll back to the previous commit |
| Submitting late | Low | High | I'll adhere to the Gantt chart and make our own deadline two days earlier. Apply for extension if really necessary. |
| Plagiarism or too much AI content | Low | High | Always cite any use of AI and put in our own words. Please read similarity scores prior to submission. |